SecureChat

Complete Project Specification & Portfolio Reference

This document is a structured source of truth for a portfolio-building AI agent. It describes the SecureChat product, UX, architecture, security model, Firebase setup, current implementation status, planned features, and portfolio positioning. The portfolio agent must distinguish implemented/configured features from planned features.

# 1. Project Overview

SecureChat is a private, security-focused mobile messaging application designed for a small trusted group of approximately ten users. It aims to provide a familiar chat experience while making privacy and security part of the underlying architecture instead of requiring users to manage cryptographic details.

| Attribute | Details |
| --- | --- |
| Product | Private secure messaging application |
| Target users | Small private group (~10 users) |
| Frontend | Flutter / Dart |
| Primary platform | Android-first |
| Backend | Firebase |
| Authentication | Firebase Authentication — Email/Password and Phone |
| Database | Cloud Firestore |
| Media storage | Firebase Cloud Storage planned; currently deferred |
| Calls | Voice-only WebRTC architecture planned |
| Visual identity | Dark navy/black with neon purple accents |
| Main navigation | Chats, Calls, Profile, Settings |

# 2. Product Goals

Provide a clean, modern private messaging experience.

Keep the normal user flow simple: register, find a person, open a chat, and send messages.

Make security largely invisible to everyday users.

Keep private cryptographic material on the user's device.

Use Firebase for identity, authorization, real-time synchronization, and supporting infrastructure.

Build a foundation for text, media, files, voice messages, and voice calls.

Maintain a polished UI based on custom SecureChat design references.

# 3. Product and UX Philosophy

Users should not be required to manually create, copy, or share encryption keys. Cryptographic operations should happen in the background. Security Code / QR verification is optional.

Normal flow: onboarding → registration/login → user discovery → conversation → messaging.

No Contacts tab.

No Discover tab.

New conversations start from the + button in Chats.

Calls are voice-only; video calling is outside the current scope.

# 4. Visual Design System

Dark-first, premium, privacy/security-oriented design.

Deep navy/black backgrounds and surfaces.

Purple/violet accent color for actions and highlights.

Rounded cards and buttons with subtle borders.

Controlled glow and futuristic security imagery.

Avoid excessive glassmorphism; Settings and Calls use more solid dark panels.

Chat surfaces may use subtle frosted styling where it matches the references.

Interactive text and controls should be real Flutter widgets over background artwork.

# 5. Onboarding / Get Started

The onboarding contains four screens. The supplied artwork is intended to be used as background assets. Do not redraw the shield, lock, icons, waves, stars, or decorative elements in Flutter.

| Screen | Exact copy | Navigation |
| --- | --- | --- |
| 1 — Get Started | SecureChat Private conversations for a safer tomorrow End-to-End Encrypted Your Privacy Matters Fast & Secure | Get Started → Screen 2 I Already Have An Account → Login |
| 2 — Your Messages Stay Private | Your Messages Stay Private End-to-end encryption ensures only you and your contacts can read your messages. | Next → Screen 3 Swipe right → Screen 1 |
| 3 — You're in Control | You're in Control Your data, your rules. No one else can access your conversations. | Next → Screen 4 Swipe right → Screen 2 |
| 4 — Share More Securely | Share More Securely Send messages, photos, videos and files — all encrypted from your device. | Next → Registration Swipe right → Screen 3 |

Page indicators: Screen 2 = ● ○ ○; Screen 3 = ○ ● ○; Screen 4 = ○ ○ ●. Screen 1 has no required indicator in the reference.

# 6. Main Navigation

| Area | Purpose |
| --- | --- |
| Chats | Chat list, unread counts, last-message preview, timestamps, new-chat + button |
| Calls | Voice call history and active voice calls |
| Profile | User identity, profile information, username, QR/identity options |
| Settings | Account, privacy, security, notifications, appearance, storage/data and related controls |
| New Chat | Search a user, preview the user, and start a conversation |
| Chat Info | Conversation information, media/links/files, security, disappearing messages |

# 7. Designed / Planned Screen Inventory

Splash

Onboarding / Get Started (4 screens)

Login — Email or Phone

Registration

User information confirmation

Chats Home

New Chat / Search User

Contact/User Preview

Chat Conversation

Chat Info

Media / Links / Files

Attachment Menu

Image Preview / Send

Camera

File Preview

Voice Message Recording

Voice Message Preview

Security / Encryption Information

Security Code / QR

Device Management

Disappearing Messages

Account Settings

Privacy Settings

Security Settings

Notifications Settings

Appearance

Storage / Data

Edit Profile

Change Profile Picture

QR / Username

About Me

Group Chat

Group Chat Screen

Calls

Voice Call

# 8. Authentication

Firebase Authentication is the account identity authority. Email/Password and Phone authentication are enabled.

Email registration and login.

Phone number registration/login with SMS verification.

Password reset for email accounts.

Persistent authentication state and logout.

Friendly handling of invalid credentials, weak passwords, existing accounts, invalid/expired verification codes, and network errors.

Passwords are never stored in Firestore.

# 9. User Profiles and Discovery

Conceptual Firestore profile: users/{uid}

uid

displayName

username

email

phoneNumber

photoUrl

bio

createdAt

updatedAt

lastSeen

isOnline

publicKey

identityKeyFingerprint

settings

Security: Private cryptographic keys must never be stored in Firestore.

# 10. Core Messaging

One-to-one conversation creation and opening.

Real-time text send/receive.

Message timestamps.

Sent / delivered / read states where supported.

Unread counts and last-message preview.

Message pagination for older history.

Loading, empty, offline and error states.

Efficient Firestore listeners instead of polling.

# 11. Firestore Data Model

users/{uid}

conversations/{conversationId}

conversations/{conversationId}/participants/{uid}

conversations/{conversationId}/messages/{messageId}

Message data may include:

messageId

senderId

conversationId

ciphertext

type

createdAt

status

readAt

replyTo

editedAt

deletedAt

# 12. Security and E2EE Architecture

Firebase Authentication and Firestore Security Rules provide identity and authorization. Application-level encryption is intended to protect message content before it reaches Firestore.

| Layer | Responsibility |
| --- | --- |
| Firebase Auth | User identity and authentication |
| Firestore Security Rules | Authorization and participant-based access control |
| Application crypto | Encrypt/decrypt message content on devices |
| Secure device storage | Protect private cryptographic material |
| FCM | Generic notification delivery; no plaintext message content |
| WebRTC | Encrypted real-time voice media using standard WebRTC security |

Do not invent a custom cryptographic protocol.

Prefer a vetted Signal-style protocol/library for production E2EE when practical.

Private keys remain on-device.

Public identity keys may be stored in Firebase.

Do not store plaintext message content in Firestore.

Do not put plaintext message content into FCM payloads.

Do not store private keys in Firestore, SharedPreferences, logs, or ordinary files.

Security Code / QR is optional identity verification.

Portfolio accuracy: Only claim production-grade E2EE if the final implementation actually uses and verifies a vetted cryptographic protocol. The E2EE architecture is a core project requirement.

# 13. Firestore Security Rules

Authenticated users only for protected data.

Conversation access limited to participants.

No arbitrary reads of unrelated conversations.

Users cannot modify another user's private profile fields.

Private cryptographic material must never be writable to Firestore.

Never use open production rules such as allow read, write: if true;

Rules should be tested with the Firebase Emulator Suite.

# 14. Media, Files and Storage

Cloud Storage is currently deferred because the Firebase project remains on Spark. Text messaging must remain functional without Storage.

Images/files: intended flow is local encryption → upload encrypted blob → metadata → recipient download → local decryption.

Videos: standard Firebase access/security for the MVP; no app-level E2EE requirement currently.

Voice-message uploads depend on Storage availability.

Do not automatically enable billing or require a payment method.

Do not fake successful uploads when Storage is unavailable.

# 15. Voice Calls

Calls are voice-only.

Flutter WebRTC / flutter_webrtc.

Firebase Authentication.

Firestore signaling/state.

FCM incoming-call notifications.

STUN/TURN connectivity.

Preferred production TURN option: coturn or equivalent.

Opus audio.

Echo cancellation, noise suppression, automatic gain control, jitter buffering and network adaptation.

DTLS-SRTP WebRTC media encryption.

No video calling.

# 16. Notifications

FCM for foreground/background/terminated-app notification delivery.

Generic notification payloads rather than plaintext message bodies.

Incoming-call notification support.

# 17. Recommended Flutter Architecture

lib/

core/ (constants, theme, utilities, services, security, errors)

data/ (models, repositories, datasources)

features/auth/

features/chat/

features/calls/

features/profile/

features/settings/

shared/widgets/

firebase_options.dart

main.dart

State management: Riverpod is preferred unless a strong technical reason justifies another single state-management solution.

# 18. Firebase and Development Environment

| Component | Current state |
| --- | --- |
| Firebase project | SecureChat / chat-1e4d9 |
| FlutterFire | Configured |
| Android app | com.example.chatting_app |
| firebase_options.dart | Generated |
| Firebase Core | Installed and initialized |
| Firebase Auth | Installed; Email/Password and Phone enabled |
| Cloud Firestore | Standard edition; default database; Production mode |
| Firestore location | me-central2 (Dammam) |
| Cloud Storage | Not enabled currently |
| Local Firebase Emulator | Configured for development testing |

# 19. Development and Testing Status

During development, the production Firestore project reached an HTTP 429 RESOURCE_EXHAUSTED write-quota condition. The implementation agent diagnosed this as a Firebase project quota limitation rather than a profile-creation code defect.

Local Auth and Firestore emulators are used for smoke tests to avoid consuming production quota.

Android debug builds allow cleartext HTTP only as needed for the local emulator endpoint.

Smoke testing against the local emulators passed.

23 unit tests were reported as passing at the current checkpoint.

Temporary debug tracing was removed.

Emulator mode must never accidentally be enabled for production/release builds.

# 20. Testing Strategy

flutter analyze

flutter test

Firebase Emulator Suite integration/smoke tests

Android emulator manual verification

Two-account messaging tests

Firestore authorization tests

Encryption storage verification

Authentication edge-case testing

Offline/network failure testing

Critical security test: After sending a secret message, inspect Firestore. Plaintext message content must not be visible if the application is claiming E2EE.

# 21. Portfolio Positioning

SecureChat is a strong portfolio project for demonstrating Flutter mobile development, Firebase integration, real-time database architecture, authentication, authorization, security-oriented design, local encryption architecture, WebRTC voice-call architecture, responsive UI engineering, and automated/local testing.

Premium custom dark UI and visual system.

Flutter mobile implementation.

Firebase Authentication with email/password and phone verification.

Cloud Firestore real-time messaging architecture.

Participant-based security rules.

Firebase Emulator-based development/testing.

Application-level encryption architecture.

Secure device key storage architecture.

Voice-only WebRTC call architecture.

Future media/file architecture without forcing Storage/billing into the current MVP.

# 22. Portfolio Agent Instructions

Present SecureChat as a privacy-focused Flutter mobile messaging application.

Use the supplied 16:10 SecureChat hero image as the main project visual when available.

Use the supplied onboarding and UI reference images as supporting visuals.

Explain the privacy problem and the product's security-focused design direction.

Highlight Flutter, Firebase Authentication, Cloud Firestore, local encryption architecture, Firebase Emulator testing, and WebRTC voice-call architecture.

Clearly separate implemented/configured features from planned/future features.

Do not claim production-grade E2EE unless the final code actually implements and verifies a vetted protocol.

Do not claim Cloud Storage is active if it is still deferred.

Do not claim video calling exists.

Use concise, professional technical language suitable for a software portfolio.

# 23. Suggested Short Portfolio Description

SecureChat is a privacy-focused Flutter messaging application built for small private communities. The project combines a premium dark UI with Firebase Authentication, real-time Firestore messaging, participant-based access control, application-level security architecture, and a planned WebRTC voice-calling layer. A key engineering goal is to protect sensitive message content at the application layer while keeping cryptographic complexity invisible to everyday users. The project also uses Firebase emulators and automated tests to separate development workflows from production resources.

# 24. Technologies and Keywords

Flutter, Dart, Firebase, Firebase Authentication, Cloud Firestore, Firebase Emulator Suite, real-time messaging, secure messaging, application-level encryption, E2EE architecture, secure storage, WebRTC, flutter_webrtc, FCM, STUN/TURN, coturn, responsive UI, dark UI, cybersecurity, privacy-focused application, software architecture, testing.

# 25. Current Limitations and Future Work

Cloud Storage is not currently enabled because the project remains on Spark.

Media/file/voice-message uploads depend on Storage availability.

Videos do not currently have the same application-level E2EE requirement as text/images/files in the MVP.

Voice calling requires complete WebRTC signaling and production STUN/TURN infrastructure before production readiness.

Production-grade E2EE should use a vetted cryptographic protocol/library rather than custom cryptography.

Firebase production quota and billing constraints should be monitored separately from local emulator development.

# 26. Final Status Snapshot

| Area | Status |
| --- | --- |
| Product concept | Defined |
| Visual identity | Defined with custom SecureChat UI references |
| Flutter project | Created and runnable |
| Firebase project | Created |
| FlutterFire connection | Configured |
| Authentication | Email/Password and Phone enabled |
| Firestore | Created in Production mode |
| Firebase Core | Integrated |
| Firebase Auth package | Integrated |
| Local emulator testing | Configured and smoke-tested |
| Unit tests | 23 reported passing at current checkpoint |
| Text messaging | Core implementation target |
| Application-level E2EE | Required architecture; production claim depends on final vetted implementation |
| Media/files | Planned; Storage deferred |
| Voice messages | UI/architecture planned; upload depends on Storage |
| Voice calls | Voice-only WebRTC architecture planned |
| Video calls | Out of scope |